# NovaMart Case Study - Part 1 (Problems, Root Causes and Solutions)

Purpose: Identify major failures from the case study and provide remediation recommendations for the board and regulator.

## Problem 1: Migration Declared Complete Too Early

Root Cause: 18-month migration declared complete after 7 months due to investor pressure.

Solution: Implement migration readiness reviews, reconciliation testing, rollback plans, and formal sign-off.

## Problem 2: No Knowledge Transfer

Root Cause: Original Oracle team resigned without documentation.

Solution: Create runbooks, SOPs, architecture documentation, and mandatory knowledge transfer.

## Problem 3: Over-Complex Architecture

Root Cause: Multiple technologies introduced without governance.

Solution: Define source-of-truth systems, ownership boundaries, and integration standards.

## Problem 4: Price Mismatch

Root Cause: Search results and product pages showed different prices.

Solution: Repair outbox synchronization and make PostgreSQL the source of truth.

## Problem 5: Cancelled Orders Charged

Root Cause: Customers were charged for cancelled orders.

Solution: Implement transactional order-payment workflow and reconciliation jobs.

## Problem 6: Wrong Loyalty Rewards

Root Cause: Rewards credited to incorrect accounts.

Solution: Introduce validation rules, audit trails, and loyalty ledger.

## Problem 7: Installment Statement Mismatch

Root Cause: NovaPay statements did not match payment history.

Solution: Use immutable ledger-based accounting and reconciliation.

## Problem 8: No Incident Pattern Detection

Root Cause: Complaints handled individually for months.

Solution: Create centralized incident management and analytics dashboard.

## Problem 9: Plaintext Credentials

Root Cause: Database passwords stored in readable configuration files.

Solution: Use a secrets vault and rotate credentials.

## Problem 10: Application Using SUPERUSER

Root Cause: Application account had full database privileges.

Solution: Apply least privilege and RBAC.

## Problem 11: No Audit Logging

Root Cause: pg_audit installed but not configured.

Solution: Enable audit logging and retain logs.

## Problem 12: SQL Injection Vulnerabilities

Root Cause: Multiple SQL injection points identified.

Solution: Use parameterized queries and security testing.

## Problem 13: Card Data Retention

Root Cause: Full card numbers stored for millions of customers.

Solution: Classify, tokenize, encrypt, and remove unnecessary PAN data.

## Problem 14: No Replication

Root Cause: Five PostgreSQL nodes with no replication.

Solution: Implement streaming replication and standby nodes.

## Problem 15: No WAL Archiving

Root Cause: wal_level=minimal prevented PITR.

Solution: Enable WAL archiving and point-in-time recovery.

## Problem 16: Autovacuum Disabled

Root Cause: Major tables not vacuumed for 18 months.

Solution: Re-enable autovacuum and perform maintenance.

## Problem 17: Connection Pool Overload

Root Cause: 750 potential connections against max_connections=100.

Solution: Deploy PgBouncer and tune pool sizes.

## Problem 18: Malformed Customer JSON

Root Cause: 23% invalid JSON in profile_data.

Solution: Convert to JSONB and clean invalid data.

## Problem 19: Orphan NovaPay Plans

Root Cause: 340,000 orphan financial records.

Solution: Restore FK integrity and classify orphan plans.

## Problem 20: Inventory Overselling

Root Cause: Concurrent transactions sold unavailable stock.

Solution: Use SELECT FOR UPDATE or SERIALIZABLE isolation.

## Problem 21: Lost Updates

Root Cause: Concurrent balance updates overwrote each other.

Solution: Implement optimistic concurrency control or ledger model.

## Problem 22: Deadlock Storm

Root Cause: Transactions lock resources in different order.

Solution: Standardize lock ordering and retry strategy.

## Problem 23: Warehouse Revenue Incorrect

Root Cause: Revenue excluded refunds and discounts.

Solution: Fix ETL logic and reconcile against financial books.

## Problem 24: Security & Compliance Exposure

Root Cause: Investigation under PECA and data protection requirements.

Solution: Implement security controls and compliance evidence.

# Priority Order

1. Security Remediation
2. Backup & Disaster Recovery
3. Replication
4. Connection Pooling
5. Data Consistency
6. Concurrency Control
7. Data Quality
8. Warehouse Accuracy
9. Monitoring & Observability